# JSP → React migration — per-module playbook

A repeatable, start-to-finish process for migrating one Struts/JSP module to React using Cursor IDE. Assumes the new project setup is complete. Run the same 12 steps for every module; the rules at the end are non-negotiable.

# Principles

- Strangler-fig, one module at a time. The legacy Struts app keeps running; each migrated route is switched to the SPA when it reaches parity. Never migrate two modules in one branch.

- Reuse the backend. Do not rewrite business logic — expose the existing EJB behind a REST endpoint and consume it. The JSP is a reference for behaviour, not a spec to reinvent.

- Parity first, improvements second. Ship an exact functional match, then propose enhancements separately.

- Dependency order. Migrate read-mostly modules first (Schedules, Tracking), then transactional (Booking → SI → BL/VGM → Payments), then admin/config.

- Definition of done is fixed (see end) — a module isn't "migrated" until every box is ticked.

# Cursor IDE workflow

Set Cursor up once so every module migration is consistent and the AI has the right context.

- Add a .cursor/rules/ file encoding the project rules (stack, feature blueprint, naming, "no hardcoded styles", RHF+Zod, shared-ui only) — the rules section below is the source.

- Open both codebases in the workspace: the legacy e-comOnlineWeb_New (read-only reference) and the new React repo (target).

- Use @-mentions to give Cursor the exact JSP + Action + form bean + AJAX servlet for the module, plus one already-migrated module as the pattern to copy.

- Work in small, reviewable prompts: analyse → scaffold → one component/hook at a time → wire API → validate. Don't ask it to migrate a whole module in one shot.

- Keep the migrated reference module pinned as the canonical example so Cursor mirrors its structure every time.

"Using @Schedules (migrated) as the pattern, scaffold the tracking feature slice. Reference the legacy @Tracking.jsp, @TrackingAction.java, @Tracking.java (ajax). Only scaffold folders + the list route + queryOptions; no UI yet. Follow .cursor/rules."

# Module & codebase analysis

Do — inventory everything the module touches before writing any code.

- List the JSP page(s), the Struts Action(s), the form bean, and any AJAX servlets for the module (e.g. Tracking → Tracking.jsp · TrackingAction · Tracking ajax).

- Map the routes (.do paths + forwards from struts-config.xml) and the module code used by MenuAccess.

- Note the user roles that can reach it and any feature flags (GlobalConfig) that alter behaviour.

# JSP & backend dependency analysis

Do — trace how the screen gets and saves data.

- Follow the Action → EJBLookUp → EJB method calls; record each bean method + its VO/DTO shape.

- Identify external calls (schedules, tracking, payment, carbon, mail) and cache reads (ServletContext/Infinispan).

- Flag scriptlet logic embedded in the JSP — that hidden business logic must move to the REST layer, not the React component.

# UI / UX analysis

Do — capture the screen's structure and every interaction.

- Screenshot each state (empty, loading, populated, error, edit). List fields, columns, buttons, modals, tabs.

- Map each legacy widget to its Ant Design equivalent (see analysis §19 mapping table).

- Record conditional UI (show/hide by role, shipment type E/I, field-config) and the wizard step order if any.

# API & business-logic identification

Do — define the REST contract for the module before building UI.

- For each EJB method the module needs, add a REST endpoint on the facade with the standard envelope; document it in OpenAPI.

- Decide what is a query vs a mutation; keep business rules server-side.

- Regenerate FE types from the spec (openapi-typescript) so the module is typed end to end.

# React component design

Do — scaffold the feature slice using the standard blueprint.

features/<module>/

├── <module>-list.tsx / -details-view.tsx   # thin route entries

├── api/ .api.ts · .keys.ts · .queries.ts

├── hooks/  use-<module>-controller.ts

├── types/  (generated)  ·  utils/

└── components/  list/  details/  upsert/

Compose from shared-ui only; keep route files thin; put logic in the controller hook.

# State & form management

- Server data → React Query (queryOptions + staleTime). Client/UI state → Zustand. List filters/sort → URL search params.

- Forms → React Hook Form + a Zod schema derived from the legacy validation rules (§18A field-config where applicable).

- Wizards → Steps + per-step schema; persist draft in the query cache, not component state.

# API integration

- Call the module's REST endpoints through the shared api client; never build URLs inline in components.

- Wire queries/mutations via the feature's .queries.ts/.keys.ts; invalidate list/detail/summary after mutations.

- Develop against MSW mocks first, then switch to the real endpoint; keep both working.

# Validation & error handling

- Port every Commons Validator + jQuery rule into the Zod schema — match required fields, formats, and cross-field rules exactly.

- Surface server errors from the envelope via extractApiError; show inline field errors + a toast for failures.

- Wrap the route in an error boundary; handle empty/loading with Skeleton, not blank screens.

# Functional parity

Do — verify the React module behaves identically to the JSP one.

- Build a parity checklist from the step-01 brief: every field, action, permission, edge case, and message.

- Run the same scenario in both apps side by side; diff inputs → outputs (including generated PDFs/Excel).

- Confirm role gating and feature-flag behaviour match the legacy MenuAccess rules.

# Testing & comparison

- Unit: Vitest + RTL for the controller hook and key components; MSW for integration.

- E2E: Playwright for the module's critical flow (e.g. create booking, submit SI).

- Compare against the legacy module with the same data; log any behavioural difference as a defect, not a "new design".

# Code review & quality checks

- Run lint + typecheck + format; resolve every warning before review.

- PR follows Conventional Commits; one module per PR; link the parity checklist.

- Reviewer confirms: blueprint structure, shared-ui usage, no hardcoded styles, no any, no leftover legacy calls, bundle within budget.

# Deployment & rollback

- Ship behind a feature flag / route switch: the module's routes point to the SPA only when enabled.

- Release to staging → smoke test → production; monitor errors and key metrics for the module.

- Rollback = flip the route switch back to the legacy JSP (kept live until the module is proven). No redeploy needed.

- Decommission the legacy JSP/Action only after a stable soak period with no regressions.

# ★ Rules & best practices (every module)

# ✓ Definition of done (per module)

Recommended module order: Schedules → Tracking → Rates/Tariff → Booking → SI → BL/VGM → Payments → Statements → Admin/Config. Companion files: E-Com UI Architecture Analysis, Project Setup Guide, Architecture Diagram.